# Machine Learning Project Plan

Stop Sign Detection in Street Images

# Table of Contents

1. Project Overview

2. Software & Tools Required

3. Project Setup (Step-by-Step)

4. Data Collection (50 Images)

5. Data Annotation (Labelling Stop Signs)

6. Model Selection & Training

7. Evaluation & Testing

8. Detection Script (Inference)

9. Folder Structure

10. Timeline & Deliverables

# 1. Project Overview

Goal: Build a machine learning model that can automatically detect stop signs in street images. The project involves collecting 50 street images containing stop signs, annotating them with bounding boxes, fine-tuning a pre-trained object detection model (YOLOv8), and running inference on new images.

Approach: We use transfer learning with YOLOv8 (You Only Look Once), a state-of-the-art real-time object detection model pre-trained on the COCO dataset. By fine-tuning on only 50 annotated stop-sign images, the model learns to detect stop signs specifically.

# 2. Software & Tools Required

## 2.1 Programming Language & Runtime

Python 3.9+ (3.14 is installed on this machine)

## 2.2 Code Editor

VS Code (recommended) or PyCharm

## 2.3 Core Python Libraries

ultralytics — YOLOv8 training and inference

opencv-python — Image processing and drawing bounding boxes

torch / torchvision — PyTorch deep learning framework

numpy — Numerical operations

matplotlib — Visualization of results

pillow — Image I/O

labelImg — Graphical annotation tool (install separately)

roboflow — (Optional) alternative annotation platform

## 2.4 Other Tools

Google Chrome / Firefox — for image search

Download manager or browser extension — to batch download images

# 3. Project Setup (Step-by-Step)

## Step 1: Create Project Folder

Create the main project directory, e.g. C:\CSE445\StopSignDetection

Inside, create these subfolders:

dataset/

images/ — raw collected images

labels/ — YOLO annotation .txt files

train/ — training split (images + labels)

val/ — validation split (images + labels)

models/ — saved model weights

runs/ — training logs and output

scripts/ — Python scripts

## Step 2: Create Virtual Environment

Open PowerShell (Admin not required) and run:

py -m venv venv
.\venv\Scripts\Activate

## Step 3: Install Dependencies

pip install ultralytics opencv-python torch torchvision numpy matplotlib pillow

# For labelImg (annotation tool):
pip install labelImg

# 4. Data Collection (50 Street Images with Stop Signs)

## Step 1: Use search engines

Search Google Images, Bing Images, or Flickr for: "stop sign street view", "intersection stop sign", "urban stop sign", "stop sign road". Focus on varied lighting, angles, and weather conditions.

## Step 2: Download images

Use the "Download All Images" browser extension or manually save 50 images. Alternatively, use the Python library `icrawler` for automated download:

   pip install icrawler

Then run a script that downloads from Bing/Google (see sample script below).

## Step 3: Curate manually

Remove duplicates, low-quality images, or images without visible stop signs. Rename files as stop_001.jpg, stop_002.jpg, …, stop_050.jpg.

## Step 4: Split dataset

Move 40 images to dataset/train/images/ and 10 images to dataset/val/images/.

## Sample automated download script (save as scripts/download_images.py)

from icrawler.builtin import BingImageCrawler

crawler = BingImageCrawler(storage={"root_dir": "dataset/images"})
crawler.crawl(keyword="stop sign street view", max_num=60)

# 5. Data Annotation (Labelling Stop Signs)

Each image needs a corresponding .txt file (YOLO format) that specifies the bounding box of the stop sign.

## Using LabelImg (Recommended)

Run: labelImg

Click "Open Dir" and select dataset/images/

Click "Change Save Dir" and select dataset/labels/

Ensure YOLO format is selected (View → Auto Save mode)

For each image: draw a rectangle tightly around the stop sign → label it as "stop_sign" → save

Repeat for all 50 images.

LabelImg creates one .txt file per image with the format:

0 0.5 0.5 0.2 0.3

Where: class_id x_center y_center width height (normalized 0–1)

## Using Roboflow (Alternative)

Upload images to roboflow.com → annotate in browser → export in YOLO format. Roboflow also offers auto-augmentation (flip, rotate, blur) to expand your 50-image dataset.

# 6. Model Selection & Training

## 6.1 Why YOLOv8?

YOLOv8 is fast, accurate, and easy to fine-tune on custom datasets. It is pre-trained on COCO (which includes stop signs as class 11), so the model already has a strong foundation.

## 6.2 Prepare dataset.yaml

Create a file dataset.yaml in the project root:

train: dataset/train/images
val: dataset/val/images

nc: 1
names: ['stop_sign']

## 6.3 Organise Annotations

For YOLO training, the annotation .txt files must be in the same folder as the images. Copy labels to train and val directories. The label file name must match the image file name (e.g. stop_001.jpg → stop_001.txt).

## 6.4 Train the Model

Run the training script:

from ultralytics import YOLO

model = YOLO('yolov8n.pt')          # nano version (fastest)
# model = YOLO('yolov8s.pt')        # small (better accuracy)

results = model.train(
    data='dataset.yaml',
    epochs=50,
    imgsz=640,
    batch=8,
    name='stop_sign_detector'
)

## 6.5 Training Parameters Explained

epochs=50 — Number of passes over the dataset. 50 is sufficient for 50 images.

imgsz=640 — Resize images to 640x640 pixels for training.

batch=8 — Images per batch. Reduce if GPU memory is low.

patience=10 — Stop if no improvement for 10 epochs (optional).

# 7. Evaluation & Testing

After training, YOLOv8 automatically runs validation on the val set and reports:

mAP50 — mean Average Precision at IoU=0.50

mAP50-95 — mean Average Precision across IoU thresholds 0.50 to 0.95

Precision — % of correct detections among all detections

Recall — % of stop signs detected among all stop signs in the dataset

You can also run manual validation:

model = YOLO('runs/detect/stop_sign_detector/weights/best.pt')
results = model.val()
print(results.box.map)   # mAP50-95

# 8. Detection Script (Inference)

Create scripts/detect.py:

from ultralytics import YOLO
import cv2

model = YOLO('runs/detect/stop_sign_detector/weights/best.pt')

img = cv2.imread('test_image.jpg')
results = model(img)[0]

for box in results.boxes:
    x1, y1, x2, y2 = map(int, box.xyxy[0])
    conf = float(box.conf[0])
    if conf > 0.5:
        cv2.rectangle(img, (x1, y1), (x2, y2), (0, 0, 255), 3)
        cv2.putText(img, f'Stop {conf:.2f}', (x1, y1-10),
                    cv2.FONT_HERSHEY_SIMPLEX, 1, (0,0,255), 2)

cv2.imshow('Detection', img)
cv2.waitKey(0)
cv2.destroyAllWindows()

# 9. Final Folder Structure

C:\CSE445\StopSignDetection\
├── dataset.yaml
├── dataset/
│   ├── train/
│   │   ├── images/
│   │   │   ├── stop_001.jpg  …  stop_040.jpg
│   │   └── labels/
│   │       ├── stop_001.txt  …  stop_040.txt
│   └── val/
│       ├── images/
│       │   ├── stop_041.jpg  …  stop_050.jpg
│       └── labels/
│           ├── stop_041.txt  …  stop_050.txt
├── models/
├── runs/
│   └── detect/stop_sign_detector/
│       └── weights/
│           ├── best.pt
│           └── last.pt
├── scripts/
│   ├── download_images.py
│   └── detect.py
└── venv/

# 10. Timeline & Deliverables

## Estimated Timeline

Day 1 — Install software, create project, set up virtual environment

Day 2 — Collect 50 street images (automated + manual curation)

Day 3 — Annotate all 50 images with LabelImg (YOLO format)

Day 4 — Train YOLOv8 model (takes 10–30 min on CPU, faster on GPU)

Day 5 — Evaluate, test on new images, fine-tune if needed

Day 6 — Finalize detection script, prepare report/demo

## Deliverables

Trained model weights (best.pt)

Detection script (detect.py)

Annotated dataset (50 images + labels)

Training logs and evaluation metrics

Demonstration on 3–5 new test images with bounding boxes drawn